Scott Fellows

830 Willow Brook Road

298-0376

Permit #2008-44

Permit 2009-62

Permit 2011-37

Map/Lot 205/12

cape addition, mud room & garage

08-14-08	Permit 2008-44, 830 Willow Brook Road. Nick Potter 802-356-7034 called earlier to have me inspect some footer forms around noon, called back and said he would not be ready and would call again.

Time 0.1

08-15-08	Permit 2008-44, 830 Willow Brook Road. Met with Nick Potter and inspected footer forms for mud room side of house and footer on the other side for the addition. Mud room side is a stone foundation and he is going to pour three walls and fourth wall will be vertical on the inside and narrow at the bottom and wide at the top along the stone foundation to support the three walls and to stop any movement of the old stone foundation. There is a bulkhead from the basement of the old section that comes up in the new addition and the new addition will only have a crawl space. I told Nick that the basement needs to have an exit to outside. We finally came to a solution be putting a new bulkhead on the rear of the existing house and a small roof over it so it won’t get blocked by snow. He would get with Scott. Told Nick he could pour.

Time 1.5

08-16-08	Permit 2008-44, 830 Willow Brook Road. I received a call from Scott to discuss basement exit. He was going to put a front door at the top of the existing steps. I told him it would have to be an entry separated from the rest of the addition. He agreed that the best solution was a new bulkhead at the rear of the house.

Time 0.2

08-20-08	Permit 2008-44, 830 Willow Brook Road. Inspected wall forms for the addition, looked okay. Told Nick he could pour.

Time 0.5

08-21-08	Permit 2008-44, 830 Willow Brook Road. Inspected the wall forms for the mud room. After the wall is poured he will do the section against the stone foundation. Gave okay to pour.

Time 0.5

09-03-08	Permit 2008-44, 830 Willow Brook Road. Inspected footer forms for garage. Okay, told Nick he could pour.

Time 0.9

09-05-08	Permit 2008-44, 830 Willow Brook Road. Inspected frost wall forms for the garage. Also Nick is not going to put in a full wall against the house under the mud room. They are going to fill and just put a short two foot section against the old stone foundation. Gave Nick the okay to pour and also told him he needed to start giving me 24 hours notice and if he is not going to be ready when he said to call me and let me know when he would be ready.

Time 0.5

David H Lersch

Plainfield Building Inspector