Kimball Union Academy

PO Box 188

Meriden

469-2152

Permit # 2013-39

Map/Lot 102/7

Renovate gym to fitness center

61 Main Street

09-05-13	Permit 2013-39, KUA, 61 Main Street (Gym). Inspected the rough in electrical. It looked okay. Discussed plans for the changing area and bathroom.

Time 0.6

11-07-13	Permit 2013-39, KUA, 61 Main Street (Gym). I inspected the fitness center electrical and the rough in plumbing. They are waiting on new doors for the main entrance and interior double doors into the fitness center. It should be ready for final inspection next week.

Time 0.2

David H Lersch

Plainfield Building Inspector