Richard Caruso and Diane Sangerman

5 Whitney Road

381-0054

Permit # 2015-16

Map/Lot 240/12

three car garage with carport

05-26-15	Permit 2015-16, 5 Whitney Road. I inspected the footer forms with rebar for the 35'x60' three car garage with a 30'x32' carport.

Time 0.4

05-27-15	Permit 2015-16, 5 Whitney Road. I inspected the wall forms for the garage. Looked okay.

Time 0.5

05-29-15	Permit 2015-16, 5 Whitney Road. I inspected the footer froms with rebar installed  for the car port. Looked okay.

Time 0.3

06-03-15	Permit 2015-16, 5 Whitney Road. I inspected the wall forms with rebar installed  for the car port. Looked okay.

Time 0.3

06-04-15	Permit 2015-16, 5 Whitney Road. I inspected the perimeter drain pipe, gravel, and fabric that goes around the garage and carport.

Time 0.4

07-08-15	Permit 2015-16, 5 Whitney Road. I inspected the rebar support for the floor of the car port section of the garage. It was supported on blocks over the sprayed foam insulation. Looked okay and the will pour  later this week.

Time  0.3

08-20-15	Permit 2015-16, 5 Whitney Road. I received a call to inspect the rough in electrical and plumbing. Looked okay and the one wall where the stairs were was already insulated with spray foam, didn't cover electrical or plumbing.

Time 0.3

09-11-15	Permit 2015-16, 5 Whitney Road. I inspected the rest of the rough in electrical wiring and is was okay.

Time 0.4

12-22-15	Permit 2015-16, 5 Whitney Road. Completed the final inspection of the garage. I will issue a Certificate of Completion.

Time  0.3

David H Lersch

Plainfield Building Inspector