C Daniel & Terry Dewey

51 Carvel Lane

675-5969 cell 218-9161

Permit # 2013-54

Map/ID #  258/19

20x24 barn w/2 car garage and workshop

10-15-13	Permit 2013-54, 51 Carvel Lane. Inspected the footer forms for the barn and looked okay except the ground wire wasn’t installed yet. David called the next day and asked me to do the inspection as it was ready, I told him I had stopped by and already looked at it. He said the ground wire was installed.

Time 0.4

10-22-13	Permit 2013-54, 51 Carvel Lane. I inspected the wall forms for the barn/garage. Looked okay and let Dave know he could pour when he was ready.

Time 0.3

12-10-13	Permit 2013-54, 51 Carvel Lane. Telephone call to let me know they will be ready for and inspection for the rough in electrical wiring and he knew I was out of town and wanted to give me a heads up. I told him I would have Win call and set up a time for the inspection when he let me know when they were ready.

Time 0.1

12-20-13	Permit 2013-54, 51 Carvel Lane. Telephone call to inspect the rough in electrical wiring. I told him I would have Win call and set up a time for the inspection.

Time 0.2

12/20-13	Permit 2013-54, 51 Carvel Lane. Win did  rough in electrical insp. at addition being built on Carvel Lane. Ok to insulate and sheet rock.
Time 0.5 hrs.

David H Lersch

Plainfield Building Inspector